## Progress Report – Sprint 1

## Project Details

|  |  |
| --- | --- |
| Project name | Solar Plant |
| Location | Finland, Vaasa, Palosaari, VAMK |
| Reporting period | 11.9.2019 – 12.10.2019 – Sprint 1 |
| Progress report compiled by | Albin Westerlund |
| Date submitted | 1.10.2019 |

## Summary

Everything seems to go as planned. Deadlines are kept and the project will be ready in estimated time if no problems occur.

### Project plane

|  |  |
| --- | --- |
| Status | Achieved |
| Objective | One team member should create a project plane |
| Activity dates | *Planned:* During Sprint 1, 11.9.2019 – 12.10.2019  *Actual:* 17.9.2019 |
| Progress | Project plane is completed according to template |

### Requirements specification

|  |  |
| --- | --- |
| Status | In progress |
| Objective | One team member should write requirements specification |
| Activity dates | *Planned:* During Sprint 1, 11.9.2019 – 12.10.2019 |
| Progress | The requirements specification is done 80% according to Redmine |

### Knowledge gathering

|  |  |
| --- | --- |
| Status | Achieved |
| Objective | Albin Westerlund should gather knowledge about the project |
| Activity dates | *Planned:* During Sprint 1, 11.9.2019 – 12.10.2019 |
| Progress | The knowledge gathering is resolved according to Redmine |

### Prepare issues

|  |  |
| --- | --- |
| Status | Achieved |
| Objective | Farukul Islam should prepare issues related to case |
| Activity dates | *Planned:* During Sprint 1, 11.9.2019 – 12.10.2019 |
| Progress | The issues are resolved according to Redmine |

### Training

|  |  |
| --- | --- |
| Status | In progress |
| Objective | Farukul Islam is assigned to do necessary training |
| Activity dates | *Planned:* During Sprint 1, 11.9.2019 – 12.10.2019 |
| Progress | The training is done 50% and still in progress according to Redmine |

### Mock-up

|  |  |
| --- | --- |
| Status | Achieved |
| Objective | Farukul Islam is assigned the task to create a mock-up |
| Activity dates | *Planned:* During Sprint 1, 11.9.2019 – 12.10.2019 |
| Progress | The mock-up is done according to Redmine |

### Git

|  |  |
| --- | --- |
| Status | Achieved |
| Objective | Farukul Islam is assigned the task to create a git-project and add the URL to the project site |
| Activity dates | *Planned:* During Sprint 1, 11.9.2019 – 12.10.2019 |
| Progress | The task is resolved according to Redmine |

### Dashboard

|  |  |
| --- | --- |
| Status | In progress |
| Objective | Farukul Islam is assigned the task to create a test-dashboard |
| Activity dates | *Planned:* During Sprint 1, 11.9.2019 – 12.10.2019 |
| Progress | The dashboard is in its early stages and progress is 0% according to Redmine |

### User stories

|  |  |
| --- | --- |
| Status | In progress |
| Objective | Carlos Martinez de la Riva Valdaliso is assigned the task to write user stories |
| Activity dates | *Planned:* During Sprint 1, 11.9.2019 – 12.10.2019 |
| Progress | The user stories task is new and progress is 0% according to Redmine |

### Technical specification

|  |  |
| --- | --- |
| Status | In progress |
| Objective | Carlos Martinez de la Riva Valdaliso is assigned the task to write a technical specification |
| Activity dates | *Planned:* During Sprint 1, 11.9.2019 – 12.10.2019 |
| Progress | The technical specification’s progress is 0% according to Redmine |

### Test plan

|  |  |
| --- | --- |
| Status | In progress |
| Objective | Albin Westerlund is assigned the task to write a test plan for the project |
| Activity dates | *Planned:* During Sprint 1, 11.9.2019 – 12.10.2019 |
| Progress | The test plan is in progress according to Redmine |

### Progress report

|  |  |
| --- | --- |
| Status | In progress |
| Objective | Albin Westerlund is assigned the task to write the project’s progress report |
| Activity dates | *Planned:* During Sprint 1, 11.9.2019 – 12.10.2019 |
| Progress | The progress report is in progress according to Redmine |